Week 11 Progress Report

Counting Maize Tassels in the Wild via Deep Neural Network

FYP-26-S2-7 | Reporting Period: Week 1-11 | 13 June 2026

# 1. Project Information

Project Title: Counting Maize Tassels in the Wild via Deep Neural Network

Project Code: FYP-26-S2-7

Reporting Period: Week 1 to Week 11 (4 April - 13 June 2026)

Supervisor: Mr. Sionggo Japit

Assessor: Mr. Tian Sion Hui

# 2. Work Accomplished

| Aspect | Week 5 (Design) | Week 11 (Integrated Prototype) |
| --- | --- | --- |
| Frontend | Wireframes / Mockups | 11 HTML pages, role auth, responsive 375px, CSV Blob export, batch upload |
| Backend | Architecture design | 47 Flask API endpoints, Token auth, CORS, PostgreSQL, Fernet encryption |
| AI Model | YOLOv8 selected | YOLO26s trained on MTDC-UAV, best.pt loaded, real inference, SAHI tiling |
| Database | ERD concept | PostgreSQL 18: 7 tables, 100 users, encrypted image_files, migration support |
| Testing | Not started | 17/17 PASS, 30 user story tests, BCE traceability, compliance audit |
| Documentation | PRD submitted | Progress Report, Technical Report, PPT, Demo Flow, User Story Guide |

Table 1: Design to Integrated Prototype Transition

## 2.1 Frontend (11 pages)

Login: Token-based authentication, 4 demo roles, form validation with error alerts.

Dashboard: Role-specific dashboards for Farmer and Researcher with real API stats.

Upload: JPG/PNG validation, 10MB limit, batch upload with progress bar, image resize.

Result: Tassel count, confidence, processing time, annotated image with SVG bbox overlay.

History: Searchable/sortable table, trend indicator, navigate to full result view.

Report: Daily/Weekly/Monthly tabs with real PostgreSQL data.

Export: Checkbox selection + Blob-triggered CSV and JSON downloads.

Admin: Users, Datasets, Permissions, Backup, Logs, Storage tabs with full CRUD.

Agronomist: Multi-field dashboard, health status, anomaly warnings, insights.

System: AI preprocess, training runs, evaluation, deployment, version management.

Responsive: 375px mobile layout, 47px touch targets (>=44px WCAG).

## 2.2 Backend (47 routes)

Flask 3.x + flask-cors: CORS for file://, localhost:8000, GitHub Pages.

Token auth: itsdangerous URLSafeTimedSerializer, 8-hour tokens, role permissions.

PostgreSQL: psycopg3 with RealDictCursor, connection pooling, timeout protection.

Encryption: Fernet symmetric encryption (.enc files + BYTEA in DB).

YOLO inference: inference.py loads best.pt, SAHI tiling, fast/accurate modes.

Backup: pg_dump endpoint with restore, admin-only.

Error handling: comprehensive HTTP codes, no silent mock fallback in production.

## 2.3 AI Model (YOLO26s)

Model: YOLO26s trained on MTDC-UAV (906 drone images, 800 XML annotations).

Training: 3-stage Colab (T4 GPU) pipeline with SAHI tiling and augmentation.

Results: best.pt (20MB) loaded; returns tassel_count, confidence, bbox, processing_time.

SAHI: 640x640 tiles, 40% overlap, NMS merge in full-image space.

Cache: filename-based for instant repeat analysis.

# 3. Work Currently Being Performed

Finalising Week 11 documentation: Progress Report, Technical Report, Presentation.

Preparing demonstration flow and backup evidence for assessor briefing.

Running compliance tests covering auth, roles, storage, BCE ordering, model health.

Reviewing project website (index.html) and GitHub repository for completeness.

Coordinating with team members on individual contribution documentation.

# 4. Work Planned for Next Period (Week 12-17)

Expand training dataset with additional maize field images from diverse regions.

Optimise inference: ONNX export of best.pt, batch prediction pipeline.

Add PDF report generation: server-side PDF reports replacing alert-based export.

Implement WebSocket/SSE for real-time upload and prediction progress.

Enhance Agronomist: statistical trend detection, anomaly threshold configuration.

Model versioning: A/B comparison UI between YOLOv8 and YOLO26 variants.

User acceptance testing with actual farmers and agronomists.

Finalise all project documentation and user manual.

# 5. Problems and Risks

| Risk | Severity | Mitigation | Status |
| --- | --- | --- | --- |
| CPU inference performance | Medium | SAHI tiling, frontend resize, ONNX export | Monitored |
| Limited dataset (1 source) | Medium | MTDC-UAV enough for prototype; more planned | Accepted |
| Colab GPU availability | Low | Training complete; best.pt saved locally | Resolved |
| sessionStorage overflow | Low | try-catch fallback to backend API loading | Resolved |
| Server startup checks | Low | server.py validates DB+model; app.py for dev | Managed |

Table 2: Risk Register

# 6. Individual Contributions (Week 1-11)

| Name | ID | Role | Contributions |
| --- | --- | --- | --- |
| R Philip Abraham | 8931707 | Team Lead, AI & Backend | Coordination; YOLO26s notebook; Flask (47 routes); auth; PostgreSQL; inference.py; server.py |
| Li Qiankun | 7912936 | AI & Model Training | Training pipeline; SAHI tiling; annotation conversion; model evaluation; Colab execution |
| Zhang Yixin | 9107241 | Frontend & Backend Integration | Upload, Result, History pages; api.js; auth.js token flow; data normalisation; export |
| Li Baichuan | 9182111 | Frontend UI & Backend | Dashboard, Export, Report; CSS responsive; seed data; schema migration; compliance tests |
| Zhang Jialu | 9090411 | Frontend UI & Backend | Login, Admin, Agronomist, System pages; index.html; db.py; training.py; Testing Plan; README; GitHub |

Table 3: Individual Contributions

# 7. Updated Project Schedule

| Component | Week 1-5 | Week 6-11 | Week 12-17 | Week 18-20 |
| --- | --- | --- | --- | --- |
| Frontend | Requirements & design | 11 pages implemented | Batch, PDF, polish | Final testing |
| Backend | Architecture planning | 47 routes, auth, encrypt | ONNX, WebSocket | Integration testing |
| AI Model | Literature review | YOLO26s trained | Expand data, ONNX | Final evaluation |
| Database | ERD & schema | PostgreSQL ready | Performance tuning | Final migration |
| Documentation | PRD submitted | Reports, PPT, Website | Updates | Final submission |

Table 4: Updated Project Schedule

# 8. Conclusion

The project has successfully delivered an integrated Week 11 prototype. All 30 user stories are implemented with 87% real working logic (26/30). The frontend provides 11 role-based pages, the backend serves 47 API endpoints with token authentication and PostgreSQL persistence, and the YOLO26s model runs live inference from trained weights. All Week 11 deliverables are complete. The project is on track for the Week 20 final submission.

Document Version: 2.0 - Week 11

Date: 13 June 2026

Prepared for: Week 11 Submission - FYP-26-S2-7